Power BI Reporting Strategy for the Beauty & Wellness Sector

Week 1: Strategic Planning and Project Scoping

Virtual Power BI Reporting Intern, Beauty & Wellness

Internship period: 25 July 2026 to 29 August 2026

Writing style note: This version keeps the original project plan, facts, scope, dates, KPIs, risks and sources, but explains them in simpler and more natural language. The wording is intentionally clear and professional, like a practical report prepared by a second-year student.

# 1. Executive Summary

This report explains my plan for using Power BI to create a useful reporting solution for a beauty and wellness retail business. The main idea is to bring product information, prices and customer reviews together in one place and turn that information into simple insights.

The report is mainly focused on helping merchandising and marketing teams understand which brands and product categories are performing well from the point of view of customer ratings, reviews and price. Based on these findings, the teams can decide which products may need more promotion, which products may need a price review, and which products may need further attention.

The plan covers the project vision, main objectives, industry situation, business challenges, proposed Power BI solutions, project scope, five-week work plan, resources, key performance indicators and possible risks. The main dataset planned for the project is the public Sephora Products and Skincare Reviews dataset available on Kaggle.

# 2. Industry Research and Analysis

## 2.1 Market Context

The beauty and wellness industry is a large and growing market. According to the McKinsey analysis used in this report, the four main beauty segments—skin care, color cosmetics, hair care and fragrance—are expected to reach about $590 billion by 2030.

The same analysis expects the market to grow by around 5% per year over the next five years. This is slower than the approximately 7% yearly growth seen from 2022 to 2024. The earlier period was supported by higher prices as well as strong demand. Skin care is expected to remain an important part of the industry and may represent about 40% of the sector's value.

The report also points to a much wider group of related categories, estimated at about $820 billion, including sun care, beauty supplements, aesthetic injectables and spa services. It also notes that men's participation in beauty and self-care is increasing.

These figures are included to explain the market situation and why data-based reporting can be useful. They are not results produced by this Power BI project.

## 2.2 What This Means for Analytics

When a market grows more slowly, businesses cannot depend only on the overall market becoming bigger. They need to understand their customers better and make more careful decisions about products, prices and promotions. This makes data analysis especially useful in the beauty and wellness sector.

Large product ranges: Beauty retailers can have thousands of products from many different brands. Checking all of this information manually in spreadsheets can take a lot of time and can also lead to mistakes.

Customer feedback: Ratings and written reviews give direct information about how customers feel about products. However, this information needs to be organised before it can be used properly.

Price sensitivity: Customers often compare the price of a product with the quality they believe they are receiving. Therefore, price and customer satisfaction need to be studied together.

Fast-changing trends: Beauty and wellness trends can change quickly. New products and changing customer preferences mean that dashboards should be easy to update and review regularly.

# 3. Vision Statement

My vision is to create one trusted and easy-to-use Power BI reporting solution for a beauty and wellness business. The report should bring product, pricing and customer review information together and present it in a clear way.

The final dashboard should help users answer practical questions such as: Which products have strong customer ratings? Which products provide good value for their price? Which brands or categories need more attention? Which products could be considered for promotion, repricing, improvement or discontinuation?

# 4. Project Purpose and Objectives

## 4.1 Purpose

The main purpose of this project is to build a Power BI report that helps a beauty retailer understand the relationship between customer satisfaction and product price. The report will look at brands and categories and use available ratings, review information and price data to support business decisions.

Instead of looking at many separate files or manually checking individual products, the user should be able to open the dashboard, apply filters and quickly understand the important information.

## 4.2 Objectives

Consolidate: Bring product, brand, category and review information together into one clean and organised data model.

Measure: Calculate important measures such as average rating, number of reviews, recommendation rate and price for brands and categories.

Identify: Find highly rated products with reasonable prices as well as products that have low ratings or may appear expensive compared with their customer satisfaction.

Enable exploration: Add filters, slicers and drill-through features so users can move from an overall view to detailed product-level information.

Document: Clearly record the data model, cleaning steps and DAX measures so that the project can be understood, maintained and explained later.

# 5. Industry Challenges and Proposed Solutions

The project is designed around a few practical problems that can occur when beauty and wellness data is stored in different files. The table below shows the problem, its possible business effect and the planned Power BI solution.

| Challenge | Business Impact | Proposed Power BI Solution |
| --- | --- | --- |
| Data is spread across product, brand and review files | Teams may spend a lot of time joining files, and numbers may be different in different reports. | Create one data model in Power Query with clear relationships between the tables. |
| Missing or inconsistent values such as price, category or rating | Incorrect values can produce wrong averages and make product comparisons misleading. | Use Power Query cleaning rules, data quality checks and clear handling of missing values. |
| Large number of customer reviews | It is difficult to read and summarise a large number of reviews manually. | Use a review-level fact table and measures for rating, recommendation rate and review count. |
| Difficult to compare price with customer satisfaction | Products that are expensive but have weak ratings may not be noticed easily. | Use price-tier analysis and charts that compare price with customer rating. |
| Reports show charts but do not clearly show what to do next | Decision makers may see information but still be unsure about the next action. | Use KPI cards, focused visuals, ranked lists and drill-through pages that lead to product details. |
| Users may not fully trust the numbers | If users do not trust the report, they may not use it for decisions. | Use clear DAX measures, document where the data comes from and check report totals against the original data. |

## 5.1 Potential Impact of Power BI

Power BI can bring data from sources such as CSV and Excel files into one reporting environment. Power Query can be used to clean and prepare the data, while relationships can connect different tables. DAX can then be used to calculate the measures needed for the report.

The biggest advantage for this project is that a non-technical user can explore the report without writing code or queries. For example, a merchandising manager could select a category and brand, compare products based on their rating and price, and then open a product-level page to look at review information and product flags such as new, limited edition or exclusive.

# 6. Project Scope

## 6.1 In Scope

Collecting, cleaning and transforming the available data using Power Query.

Creating a star-schema model with product, brand, category and date dimensions along with a review fact table.

Creating DAX measures for ratings, review counts, recommendation rate, price and price-tier analysis.

Building a multi-page Power BI dashboard with slicers, filters and drill-through features.

Preparing documentation that explains the data model, transformation steps, DAX measures and the project in a resume-ready format.

## 6.2 Out of Scope

Sales, revenue and profit analysis. The proposed dataset contains product, rating, review and price information but does not contain sales transactions. Therefore, the project will not make revenue-related claims.

Live data connections and scheduled refresh through the Power BI Service.

Machine learning or predictive modelling.

## 6.3 Data Source

The main dataset planned for this project is the Sephora Products and Skincare Reviews dataset on Kaggle. It contains product information and customer reviews for Sephora products. Open Beauty Facts is also considered as a possible supporting source for ingredient information.

The exact columns and number of rows will be confirmed after the files are downloaded and checked during Week 2. This is important because the final data model should be based on the actual structure and quality of the downloaded data.

# 7. Implementation Plan

## 7.1 Timeline and Milestones

| Week | Phase | Key Activities | Milestone |
| --- | --- | --- | --- |
| Week 1 (25 Jul–1 Aug) | Strategic planning and scoping | Industry research, vision, objectives, scope, roadmap and risk planning. | Strategy report submitted |
| Week 2 (1–8 Aug) | Data modelling and preparation | Download and understand the data, design the ETL process and star schema, and document the data-quality approach. | Data model document submitted |
| Week 3 (8–15 Aug) | Build the model | Clean data in Power Query, create relationships, calculated columns and DAX measures. | Validated data model |
| Week 4 (15–22 Aug) | Dashboard development | Create report pages, slicers, filters, drill-through pages and final formatting. | Working dashboard |
| Week 5 (22–29 Aug) | Insights, review and delivery | Write insights, perform quality checks, complete documentation and prepare final files. | Final report and files |

The activities planned for Weeks 3 to 5 are my current approach. They may be changed depending on the exact tasks and requirements given during the internship.

## 7.2 Resource Allocation

| Resource | Use | Notes |
| --- | --- | --- |
| Power BI Desktop | Data import, Power Query, data modelling, DAX and report design. | Free desktop application |
| Kaggle dataset (CSV) | Main data used for the analysis. | A free Kaggle account is needed to download it. |
| Word processor | Preparing strategy and design documents. | Used for DOC deliverables. |
| Intern (analyst) | Planning, modelling, dashboard development and documentation. | About five weeks of part-time effort. |
| Mentor or reviewer | Feedback on documents and dashboard. | Review planned at the end of each week. |

# 8. Key Performance Indicators

## 8.1 Business KPIs (Shown in the Dashboard)

Average rating: The average customer rating overall and for each brand, category and product.

Total reviews: The total number of reviews, which gives an idea of customer engagement with the product.

Recommendation rate: The percentage of reviews in which customers recommend the product.

Price and value: The average price and the relationship between product rating and its price tier.

Low-rating share: The percentage of reviews giving 1 or 2 stars, which can help identify products that may need attention.

## 8.2 Project Success KPIs

| KPI | Target |
| --- | --- |
| Data quality | Duplicate keys removed, missing-value handling documented, and row counts checked between the source and model. |
| Measure accuracy | Important DAX measures checked against manual calculations using sample data. |
| Coverage of requirements | All required report features delivered, including slicers, filters, drill-through and KPIs. |
| Timeliness | Each weekly deliverable submitted by the end of its planned week. |
| Explainability | The data model, measures and main insights can be explained clearly in an interview. |

# 9. Risk Management

Risk management is included so that possible problems can be identified early. The aim is not to assume that everything will go exactly as planned, but to have a simple backup approach for common issues.

| Risk | Level | Possible Impact | Mitigation |
| --- | --- | --- | --- |
| Dataset cannot be downloaded or the dataset changes | Medium | Modelling work may be delayed. | Keep a local copy of the files and keep Open Beauty Facts as a possible backup source. |
| Data quality problems such as missing values, duplicates or wrong data types | High | Measures may become incorrect. | Check the data early in Power Query, document each cleaning rule and validate row counts. |
| Dataset does not contain sales data | High | Revenue analysis cannot be performed. | Clearly state this limitation in the project scope and focus on ratings, reviews and price. |
| Large files make Power BI slow | Medium | Refresh and development may become slow. | Remove unused columns, use correct data types and use Import mode. |
| Small review counts create misleading insights | Medium | Business decisions may be based on weak evidence. | Set a minimum review count before ranking products and show review volume along with ratings. |
| Time overrun | Medium | A milestone may be missed. | Use weekly checkpoints and complete the core dashboard pages before optional features. |
| Incorrect DAX results | Medium | Users may lose trust in the report. | Test measures with small filtered samples and use peer review where possible. |

# 10. Summary

The beauty and wellness industry is expected to continue growing, although the growth rate is expected to be slower than in recent years. Because of this, businesses need a better understanding of which products customers value and how price is related to customer satisfaction.

This project proposes a Power BI reporting solution based on public product and customer review data. The main focus is on ratings, reviews and prices across brands and categories. The dashboard is planned to make the information easier to understand and help users move from a general overview to individual product details.

The report also defines what is included and excluded from the project, provides a five-week work plan, identifies the resources required, lists the main KPIs and explains the main risks. Since the project is planned for an internship, the approach is kept practical and achievable. A major goal is that the results should be easy to trace back to the source data and easy for me to explain.

# 11. Sources

McKinsey & Company, “A close look at the global beauty industry in 2025.”

https://www.mckinsey.com/industries/consumer-packaged-goods/our-insights/a-close-look-at-the-global-beauty-industry-in-2025

Kaggle, “Sephora Products and Skincare Reviews.”

https://www.kaggle.com/datasets/nadyinky/sephora-products-and-skincare-reviews

Open Beauty Facts, Data.

https://world.openbeautyfacts.org/data

End of Week 1 Strategy Report